## Slide 1
NORTHSTAR / KICKOFF
Make the first
ten minutes count.
A simpler path from signup to a useful result.
50 pilot accounts | 24 November 2026 | $18,400
Northstar · Synthetic demo content 1 / 4

## Slide 2
01 / SUCCESS MEASURES
A useful result, sooner.
Setup completion
70% → 90%
Week-one activation
42% → 60%
First value
Under 10 minutes
Three guided setup steps. A useful sample workspace. Clear support signals.
Northstar · Synthetic demo content 2 / 4

## Slide 3
02 / ROLLOUT
Small pilot. Clear checkpoints.
2 Nov
Pilot scope approved
Maya Chen
9 Nov
Prototype review
Luca Reed
16 Nov
50-account pilot
Sam Rivera
24 Nov
General availability
Maya Chen
Keep the current onboarding path available until the pilot is complete.
Northstar · Synthetic demo content 3 / 4

## Slide 4
03 / DECISION
Approve the pilot scope.
By 2 November
50 customer accounts
$18,400 planned investment
If pilot activation is below 60%, extend the pilot rather than widen the rollout.
Owner Maya Chen
Product & Customer Success
Northstar · Synthetic demo content 4 / 4