PROJECT BRIEF  /  PRODUCT & CUSTOMER SUCCESS

# Northstar launch

Make the first ten minutes count.

Northstar gives new customers a clear path from signup to their first useful result. We will replace a long setup checklist with three guided steps, then validate the experience with a 50-account pilot before the 24 November 2026 launch.

Decision  Approve the 50-account pilot scope by 2 November.

| Pilot | Launch | Planned budget |
| --- | --- | --- |
| 50 accounts | 24 November 2026 | $18,400 |

# What changes

Replace the twelve-step checklist with three guided setup steps.

Offer a useful sample workspace before asking customers to import their own data.

Give Customer Success a clear view of accounts that need help.

# How we measure success

| Measure | Today | Target |
| --- | --- | --- |
| Setup completion | 70% | 90% |
| Week-one activation | 42% | 60% |
| Time to first value | 18 minutes | Under 10 minutes |

# Rollout

| Date | Milestone | Owner | Status |
| --- | --- | --- | --- |
| 2 Nov | Pilot scope approved | Maya Chen | Complete |
| 9 Nov | Prototype review | Luca Reed | In progress |
| 16 Nov | 50-account pilot | Sam Rivera | Planned |
| 24 Nov | General availability | Maya Chen | Planned |

# Guardrails

If pilot activation is below 60%, extend the pilot rather than widen the rollout.

Keep the current onboarding path available until the pilot is complete.