# 🚀 NORTHSTAR LAUNCH 🚀

**Make the first ten minutes count.**

## ✨ EXECUTIVE SUMMARY / THE BIG PICTURE ✨

Northstar gives new customers a clear path from signup to their first useful result. We will replace a long setup checklist with three guided steps, then validate the experience with a 50-account pilot before the 24 November 2026 launch.

**Decision:** Approve the 50-account pilot scope by 2 November.

50 accounts  •  24 November 2026  •  $18,400

### ✅ WHAT CHANGES

* Replace the twelve-step checklist with three guided setup steps.

* Offer a useful sample workspace before asking customers to import their own data.

* Give Customer Success a clear view of accounts that need help.

## 📊 HOW WE MEASURE SUCCESS

Measure | Today | Target

Setup completion | 70% | 90%

Week-one activation | 42% | 60%

Time to first value | 18 minutes | Under 10 minutes

### 🗓️ ROLLOUT (IMPORTANT!)

Date | Milestone | Owner | Status

2 Nov | Pilot scope approved | Maya Chen | Complete

9 Nov | Prototype review | Luca Reed | In progress

16 Nov | 50-account pilot | Sam Rivera | Planned

24 Nov | General availability | Maya Chen | Planned

## ⚠️ GUARDRAILS

- If pilot activation is below 60%, extend the pilot rather than widen the rollout.

- Keep the current onboarding path available until the pilot is complete.